High Level Goals:

* Be able to represent graph data as a readable file
* Be able to organize key locations at UC Santa Cruz
* Be able to collect distances and time between two locations
* Be able to have a visual representation if user is going the right direction
* Be able to find all nearby attractions at one location
* Be able to organize product user experience layout
* Make the product visually appealing
* Create an About page
* Community submits additional known paths

User Stories for Release:

* Sprint 1:
  + (21 Points) As a javascript developer, I need to develop the shortest path algorithm so that we can display the shortest path on a visualized map.
  + (13 Points) As a Data Manager, I want node and edge data so that I can organize our data efficiently.
  + (3 Points) As a User, I want to have a visual representation if I am heading the right direction so that I don't get lost.
* Sprint 2:
  + (5 Points) As an HTML Developer, I need to organize the website so that I can provide a better user experience.
  + (5 Points) As a CSS Developer, I need to beautify the website so that I can provide a better user experience.
* Sprint 3:
  + (13 Points) As a User, I want to create my own path so that I can enhance SlugPath more efficiently.
  + (1 Point) As a Developer, I need to create an About page so that I can publicize the team.

Product Backlog:

* Be able to keep the site up and running for everyone to see
* Be able to keep updating the program data after class ends
* Be able to accept community path responses.

Project Presentation:

* SlugPath/Documentation/ReleasePlanPresentation.ppt